# Test Closure Report

## CubeCart Manual Testing Project

# 1. Purpose

This report confirms that the planned manual testing activity for the CubeCart application (Registration, Login, Admin Login, Inventory and Add Product modules) has been completed, and summarises the outcome.

# 2. Testing Summary

- 43 functional requirements were identified by exploring the live application.

- 99 test scenarios were designed covering all 5 modules.

- 146 test cases were written and executed, covering positive, negative, boundary, UI and end-to-end scenarios.

- 141 test cases passed (96.6%); 5 test cases failed due to genuine application defects (see Bug Report).

- 100% of identified requirements are covered by at least one test case (see RTM).

- 5 defects were logged; 3 High severity (Add Product validation gaps) and 2 lower severity (Registration duplicate-email messaging).

# 3. Exit Criteria Status

| Exit Criteria | Status |
| --- | --- |
| All planned test cases executed | Met |
| All genuine defects logged with clear reproduction steps | Met |
| No undocumented Critical/High severity defects remaining | Met - all 3 High severity defects are logged in the Bug Report |

# 4. Not Covered in This Round (Scope Limitations)

- Shopping cart / checkout / payment flow

- Product Options tab (dynamic option matrix)

- Images tab (drag-and-drop upload widget)

- Digital Downloads tab

- Cross-browser testing (only Chrome was used)

These were consciously left out of scope for this round (see Project Overview) rather than skipped by oversight, and are recommended as follow-up testing areas if the project continues.

# 5. Recommendation to Development Team

- Add server-side validation to reject negative values for Retail Price and Stock Level (BUG-01, BUG-02).

- Add a duplicate Product Code check before saving a product (BUG-03).

- Show a clear 'this email is already registered' message during registration instead of silently logging in or reusing the login error text (BUG-04, BUG-05).

# 6. Sign-off

Based on the testing performed, the CubeCart Registration, Login, Admin Login, Inventory and Add Product modules are considered functionally stable for their core flows, with the 5 documented defects to be tracked and fixed separately. Testing for this round is closed.

Prepared by: [Your Name]

Role: Manual Tester (Fresher Project)

Date: July 2026